# Enterprise Engineering Constitution — complete MVP build guide (every tool, Layer 0 → Layer 9)

This is the full version of the build sequence — it includes every tool listed
in EEC_Open_Source_Platform_Architecture.html for each layer, not a trimmed
subset. Where the architecture doc listed two or three options for the same slot
(e.g. Kafka or NATS, Ollama or vLLM, GitLab CE or Gitea), both are
shown so your team can pick — or run both in a POC and compare.

Build order is dependency-first, not numeric. Layer 9 (infrastructure) and
Layer 8 (security) must exist before anything above them can run safely. The
sequence below is: Layer 9 → 8 → 5 → 0 → 2 → 1 → 3 → 4 → 6 → 7, plus a final
cross-cutting overlay phase. Every phase states which layer it satisfies and
which constitutional operations it fulfils, so you can still read this
layer-0-to-9 if that's how your steering committee wants it reported.

All tools are free, open-source, and self-hostable. No paid APIs or metered
model calls anywhere in this stack.

## Phase 1 — Layer 9: CI/CD & infrastructure (Weeks 1–2)

Constitution operations: deployment sequencing, environment matrix, IaC,
rollback strategy, supply-chain integrity (SBOM/attestation).

Full tool list: Kubernetes, Docker, GitLab CE (or Gitea), ArgoCD, Terraform,
Syft, CycloneDX

### 1.1 Docker (container runtime — required by every later layer)

sudo apt update && sudo apt install -y docker.io docker-compose-plugin    
    sudo systemctl enable --now docker    
    docker --version

### 1.2 Kubernetes

For an MVP, run k3s (single-binary, lightweight, fully conformant Kubernetes).
For a production-scale build, use full kubeadm.

# Option A — k3s (recommended for MVP)    
    curl -sfL https://get.k3s.io | sh -    
    sudo k3s kubectl get nodes    
    alias kubectl='sudo k3s kubectl'    
         
    # Option B — full kubeadm cluster (production scale)    
    sudo apt install -y kubeadm kubelet kubectl    
    sudo kubeadm init --pod-network-cidr=10.244.0.0/16    
    kubectl apply -f https://raw.githubusercontent.com/flannel-io/flannel/master/Documentation/kube-flannel.yml

### 1.3 Source control — GitLab CE or Gitea

# Option A — GitLab CE (full DevOps platform, heavier)    
    docker run -d --name gitlab --hostname gitlab.local \    
      -p 8929:80 -p 2224:22 \    
      -v gitlab_config:/etc/gitlab -v gitlab_data:/var/opt/gitlab \    
      gitlab/gitlab-ce:latest    
         
    # Option B — Gitea (lightweight Git server, faster MVP start)    
    docker run -d --name gitea -p 3050:3000 -p 2225:22 \    
      -v gitea_data:/data gitea/gitea:latest

### 1.4 ArgoCD (GitOps continuous delivery)

kubectl create namespace argocd    
    kubectl apply -n argocd -f https://raw.githubusercontent.com/argoproj/argo-cd/stable/manifests/install.yaml    
         
    # get the initial admin password    
    kubectl -n argocd get secret argocd-initial-admin-secret \    
      -o jsonpath="{.data.password}" | base64 -d    
         
    # access the UI    
    kubectl port-forward svc/argocd-server -n argocd 8090:443

### 1.5 Terraform (infrastructure as code)

curl -fsSL https://apt.releases.hashicorp.com/gpg | sudo apt-key add -    
    sudo apt-add-repository "deb [arch=$(dpkg --print-architecture)] https://apt.releases.hashicorp.com $(lsb_release -cs) main"    
    sudo apt update && sudo apt install terraform    
         
    mkdir -p infra && cd infra    
    cat > main.tf << 'EOF'    
    terraform {    
      required_providers {    
        docker = { source = "kreuzwerker/docker" }    
      }    
    }    
    provider "docker" {}    
    EOF    
    terraform init    
    terraform plan    
    terraform apply -auto-approve

### 1.6 Syft (SBOM generation)

curl -sSfL https://raw.githubusercontent.com/anchore/syft/main/install.sh \    
      | sh -s -- -b /usr/local/bin    
         
    # generate an SBOM for a built image    
    syft eec/product-module:0.1 -o table

### 1.7 CycloneDX (standard SBOM format, feeds into CI evidence pack)

# generate a CycloneDX-format SBOM directly with Syft    
    syft eec/product-module:0.1 -o cyclonedx-json > sbom-cyclonedx.json    
         
    # or use the dedicated CycloneDX CLI for merging/validating SBOMs    
    npm install -g @cyclonedx/cyclonedx-cli    
    cyclonedx-cli validate --input-file sbom-cyclonedx.json

Checkpoint: cluster is reachable via kubectl get nodes; a test commit to
GitLab CE/Gitea triggers an ArgoCD sync; terraform apply provisions a test
resource cleanly; a built image produces a valid CycloneDX SBOM.

## Phase 2 — Layer 8: security, identity & compliance (Weeks 2–3)

Constitution operations: deployment prohibition until security/AI sign-off,
evidence register, IAM foundation for every later layer.

Full tool list: Keycloak, HashiCorp Vault, OpenSearch, Trivy, OWASP ZAP

### 2.1 Keycloak (IAM / SSO / RBAC)

docker run -d --name keycloak -p 8080:8080 \    
      -e KEYCLOAK_ADMIN=admin -e KEYCLOAK_ADMIN_PASSWORD=admin \    
      quay.io/keycloak/keycloak:latest start-dev    
         
    # create the enterprise realm    
    docker exec -it keycloak /opt/keycloak/bin/kcadm.sh config credentials \    
      --server http://localhost:8080 --realm master --user admin --password admin    
    docker exec -it keycloak /opt/keycloak/bin/kcadm.sh create realms \    
      -s realm=eec -s enabled=true    
         
    # create governance roles (used by Layer 0's OPA policies later)    
    docker exec -it keycloak /opt/keycloak/bin/kcadm.sh create roles \    
      -r eec -s name=governance-officer    
    docker exec -it keycloak /opt/keycloak/bin/kcadm.sh create roles \    
      -r eec -s name=architecture-review-board

### 2.2 HashiCorp Vault (secrets management)

docker run -d --name vault -p 8200:8200 \    
      -e 'VAULT_DEV_ROOT_TOKEN_ID=root' hashicorp/vault:latest    
         
    export VAULT_ADDR=http://127.0.0.1:8200    
    export VAULT_TOKEN=root    
    vault secrets enable -path=eec kv-v2    
    vault kv put eec/db password=eecsecret    
    vault kv get eec/db

### 2.3 OpenSearch (audit log / SIEM)

docker run -d --name opensearch -p 9200:9200 -p 9600:9600 \    
      -e "discovery.type=single-node" \    
      -e "OPENSEARCH_INITIAL_ADMIN_PASSWORD=Eec-Admin1!" \    
      opensearchproject/opensearch:latest    
         
    curl -k -u admin:Eec-Admin1! https://localhost:9200

### 2.4 Trivy (vulnerability scanning — container images and IaC)

sudo apt install -y wget apt-transport-https gnupg    
    wget -qO - https://aquasecurity.github.io/trivy-repo/deb/public.key | sudo apt-key add -    
    echo "deb https://aquasecurity.github.io/trivy-repo/deb generic main" \    
      | sudo tee -a /etc/apt/sources.list.d/trivy.list    
    sudo apt update && sudo apt install trivy    
         
    # scan a built product image before it's allowed through the gate    
    trivy image eec/product-module:0.1    
         
    # scan Terraform/Kubernetes manifests    
    trivy config ./infra

### 2.5 OWASP ZAP (dynamic application security testing)

docker run -t owasp/zap2docker-stable zap-baseline.py \    
      -t http://host.docker.internal:8001 -r zap-report.html

Checkpoint: a test user logs in via Keycloak SSO; a secret round-trips
through Vault; a test event lands in OpenSearch; Trivy blocks a deliberately
vulnerable test image; ZAP produces a baseline report against the Layer 4
product module stub.

## Phase 3 — Layer 5: data & integration backbone (Weeks 3–4)

Constitution operations: integration priority order (API → Event Bus →
Webhook → Plugin → SSO), ERD/data model standards, tenant boundary.

Full tool list: PostgreSQL, TimescaleDB, Apache Kafka, NATS, Kong Gateway,
Keycloak SSO (integration, not re-install)

### 3.1 PostgreSQL + TimescaleDB

docker run -d --name postgres -e POSTGRES_PASSWORD=eec \    
      -e POSTGRES_DB=eec_core -p 5432:5432 timescale/timescaledb:latest-pg16    
         
    psql "postgresql://postgres:eec@localhost:5432/eec_core" \    
      -c "CREATE EXTENSION IF NOT EXISTS timescaledb;"

### 3.2 Apache Kafka (full, via Bitnami images)

docker run -d --name zookeeper -p 2181:2181 bitnami/zookeeper:latest \    
      -e ALLOW_ANONYMOUS_LOGIN=yes    
    docker run -d --name kafka -p 9092:9092 \    
      -e KAFKA_BROKER_ID=1 \    
      -e KAFKA_ZOOKEEPER_CONNECT=zookeeper:2181 \    
      -e ALLOW_PLAINTEXT_LISTENER=yes \    
      --link zookeeper bitnami/kafka:latest    
         
    # create a topic    
    docker exec -it kafka kafka-topics.sh --create \    
      --topic eec.events --bootstrap-server localhost:9092 --partitions 3

### 3.3 NATS (lightweight alternative event bus)

docker run -d --name nats -p 4222:4222 -p 8222:8222 nats:latest -js    
         
    # publish/subscribe smoke test using the NATS CLI    
    nats pub eec.events "test message"    
    nats sub eec.events

### 3.4 Kong Gateway (API gateway, DB-less mode for MVP)

mkdir -p gateway    
    cat > gateway/kong.yml << 'EOF'    
    _format_version: "3.0"    
    services:    
      - name: product-module    
        url: http://product-module:8001    
        routes:    
          - name: product-module-route    
            paths: ["/api/products"]    
    EOF    
         
    docker run -d --name kong \    
      -e "KONG_DATABASE=off" -e "KONG_DECLARATIVE_CONFIG=/kong.yml" \    
      -v $(pwd)/gateway/kong.yml:/kong.yml \    
      -p 8000:8000 -p 8443:8443 -p 8001:8001 kong:latest    
         
    curl http://localhost:8000/api/products

### 3.5 Keycloak SSO client registration (integrating Layer 8 into Layer 5)

docker exec -it keycloak /opt/keycloak/bin/kcadm.sh create clients -r eec \    
      -s clientId=eec-gateway -s publicClient=false -s secret=eecgatewaysecret \    
      -s 'redirectUris=["http://localhost:8000/*"]'

Checkpoint: a Kafka topic and a NATS subject both accept and deliver test
messages; Kong routes a request through to a stub service; TimescaleDB
extension is active on the core database; the gateway client authenticates
against Keycloak.

## Phase 4 — Layer 0: governance & constitution as code (Weeks 4–5)

Constitution operations: master constitutional hierarchy, conflict rule,
DAIOS/DUDOS boundary rule, mandatory gate — enforced as policy, not a PDF.

Full tool list: Open Policy Agent, Gitea/GitLab CE (repo, already installed
in Phase 1), Keycloak (governance RBAC, already installed in Phase 2)

### 4.1 Open Policy Agent (OPA)

docker run -d --name opa -p 8181:8181 openpolicyagent/opa:latest \    
      run --server --addr :8181    
         
    mkdir -p governance/policies    
    cat > governance/policies/gate.rego << 'EOF'    
    package eec.gate    
         
    default allow = false    
         
    allow {    
      input.has_product_registration == true    
      input.has_dad == true    
      input.has_mpif == true    
      input.reuse_search_completed == true    
    }    
    EOF    
         
    curl -X PUT --data-binary @governance/policies/gate.rego \    
      http://localhost:8181/v1/policies/gate    
         
    curl -X POST http://localhost:8181/v1/data/eec/gate/allow \    
      -d '{"input":{"has_product_registration":true,"has_dad":true,"has_mpif":true,"reuse_search_completed":true}}'

### 4.2 Constitution version control (Gitea or GitLab CE from Phase 1)

git clone http://localhost:3050/eec/constitution.git   # Gitea    
    # or    
    git clone http://localhost:8929/eec/constitution.git   # GitLab CE    
         
    git add governance/policies/gate.rego    
    git commit -m "Add mandatory enterprise gate policy v1.0"    
    git push origin main

### 4.3 Keycloak governance RBAC enforcement (from Phase 2)

# assign the governance-officer role to a test user so only they can approve gate overrides    
    docker exec -it keycloak /opt/keycloak/bin/kcadm.sh add-roles -r eec \    
      --uusername governance.lead --rolename governance-officer

Checkpoint: the OPA policy is version-controlled in Git, deployed via CI,
and returns false for any request missing a precondition; only users with
the governance-officer Keycloak role can push policy changes to the protected
branch (enforce via Git branch protection rules).

## Phase 5 — Layer 2: knowledge, prompt, agent & decision registries (Weeks 5–7)

Constitution operations: enterprise knowledge lifecycle, prompt/agent/
decision constitutions, project digital twin.

Full tool list: Nextcloud, Neo4j Community Edition, MinIO, PostgreSQL

### 5.1 Nextcloud (Google Drive replacement)

docker run -d --name nextcloud -p 8081:80 \    
      -e POSTGRES_HOST=postgres -e POSTGRES_DB=nextcloud \    
      -e POSTGRES_USER=postgres -e POSTGRES_PASSWORD=eec \    
      nextcloud:latest

### 5.2 Neo4j Community Edition (enterprise knowledge graph)

docker run -d --name neo4j -p 7474:7474 -p 7687:7687 \    
      -e NEO4J_AUTH=neo4j/eecgraph neo4j:community    
         
    # create the first linkage: a document connected to a project    
    cypher-shell -a bolt://localhost:7687 -u neo4j -p eecgraph << 'EOF'    
    CREATE (p:Project {name: "Pilot Module"})    
    CREATE (d:Document {name: "BRD v1"})    
    CREATE (d)-[:BELONGS_TO]->(p);    
    EOF

### 5.3 MinIO (object storage)

docker run -d --name minio -p 9000:9000 -p 9001:9001 \    
      -e MINIO_ROOT_USER=eec -e MINIO_ROOT_PASSWORD=eecsecret \    
      minio/minio server /data --console-address ":9001"    
         
    # create the first bucket for the Knowledge Vault    
    docker run --rm --network host minio/mc \    
      alias set eec http://localhost:9000 eec eecsecret    
    docker run --rm --network host minio/mc mb eec/knowledge-vault

### 5.4 PostgreSQL registries (Prompt / Agent / Decision)

psql "postgresql://postgres:eec@localhost:5432/eec_core" << 'EOF'    
    CREATE SCHEMA registry;    
    CREATE TABLE registry.prompt (    
      id UUID PRIMARY KEY, owner TEXT, purpose TEXT, version TEXT,    
      risk TEXT, status TEXT, created_at TIMESTAMPTZ DEFAULT now());    
    CREATE TABLE registry.agent (    
      id UUID PRIMARY KEY, owner TEXT, permissions JSONB, budget NUMERIC,    
      status TEXT, created_at TIMESTAMPTZ DEFAULT now());    
    CREATE TABLE registry.decision (    
      id UUID PRIMARY KEY, evidence TEXT, owner TEXT, impact TEXT,    
      rollback_plan TEXT, approved BOOLEAN DEFAULT false);    
    EOF

Checkpoint: a document uploaded to Nextcloud has a corresponding node in
Neo4j; a file lands in the MinIO knowledge-vault bucket; test rows insert
cleanly into all three registry tables.

## Phase 6 — Layer 1: intake & mandatory enterprise gate (Weeks 7–8)

Constitution operations: single front-door intake, reuse search, gate
sequence enforcement (calls the OPA policy from Phase 4).

Full tool list: Camunda 8 Community, n8n, Typesense, OpenSearch (already
installed in Phase 2)

### 6.1 Camunda 8 Community (BPMN-based gate workflow — heavier, more formal)

git clone https://github.com/camunda/camunda-platform.git    
    cd camunda-platform    
    docker compose -f docker-compose.yaml up -d    
    # Operate UI at http://localhost:8081, Zeebe gateway at localhost:26500

### 6.2 n8n (lightweight visual workflow builder — faster MVP start)

docker run -d --name n8n -p 5678:5678 \    
      -e N8N_BASIC_AUTH_ACTIVE=true \    
      -e N8N_BASIC_AUTH_USER=admin -e N8N_BASIC_AUTH_PASSWORD=eecadmin \    
      n8nio/n8n:latest

In n8n, build: Webhook (intake form) → HTTP Request (Typesense reuse search)
→ HTTP Request (OPA gate check) → If (allow=true) → Postgres Insert (Product
Registry) → else → Respond (rejected, reason).

### 6.3 Typesense (fast reuse/duplicate search)

docker run -d --name typesense -p 8108:8108 \    
      -v typesense-data:/data \    
      typesense/typesense:latest \    
      --data-dir /data --api-key=eecsearchkey --enable-cors    
         
    # index a product for reuse search    
    curl -X POST http://localhost:8108/collections \    
      -H "X-TYPESENSE-API-KEY: eecsearchkey" \    
      -H "Content-Type: application/json" \    
      -d '{"name":"products","fields":[{"name":"title","type":"string"}]}'

### 6.4 OpenSearch (alternative/complementary reuse search — reuse Phase 2 instance)

curl -X PUT "https://localhost:9200/products" -k -u admin:Eec-Admin1! \    
      -H "Content-Type: application/json" \    
      -d '{"mappings":{"properties":{"title":{"type":"text"}}}}'

Checkpoint: submitting a test intake via n8n (or triggering a Camunda
process instance) runs the reuse search, calls the OPA gate, and either
registers a product or returns a rejection reason — this is the first
end-to-end governed flow.

## Phase 7 — Layer 3: AI & agentic engineering (Weeks 8–10)

Constitution operations: AI/model/agent/vector/RAG/evaluation/safety
registries — all self-hosted, zero paid inference.

Full tool list: Ollama, vLLM, LangChain, LlamaIndex, Qdrant, Milvus,
CrewAI, AutoGen, LangGraph, MLflow

### 7.1 Ollama (simplest local model server)

curl -fsSL https://ollama.com/install.sh | sh    
    ollama pull llama3    
    ollama pull mistral    
    ollama pull qwen2    
    ollama serve &    
    curl http://localhost:11434/api/generate -d '{"model":"llama3","prompt":"test"}'

### 7.2 vLLM (high-throughput inference server — production-grade alternative)

python3 -m venv .venv-vllm && source .venv-vllm/bin/activate    
    pip install vllm    
         
    python3 -m vllm.entrypoints.openai.api_server \    
      --model mistralai/Mistral-7B-Instruct-v0.2 --port 8002    
         
    curl http://localhost:8002/v1/completions \    
      -H "Content-Type: application/json" \    
      -d '{"model":"mistralai/Mistral-7B-Instruct-v0.2","prompt":"test","max_tokens":50}'

### 7.3 LangChain + LlamaIndex (RAG orchestration)

python3 -m venv .venv && source .venv/bin/activate    
    pip install langchain langchain-community llama-index    
         
    python3 << 'EOF'    
    from langchain_community.llms import Ollama    
    llm = Ollama(model="llama3")    
    print(llm.invoke("Summarize the EEC mandatory gate in one sentence."))    
    EOF

### 7.4 Qdrant (vector database)

docker run -d --name qdrant -p 6333:6333 qdrant/qdrant:latest    
    curl http://localhost:6333/collections

### 7.5 Milvus (alternative vector database — larger scale)

curl -sfL https://raw.githubusercontent.com/milvus-io/milvus/master/scripts/standalone_embed.sh -o standalone_embed.sh    
    bash standalone_embed.sh start    
    # Milvus is now available at localhost:19530

### 7.6 CrewAI (role-based agent framework)

pip install crewai crewai-tools    
    python3 << 'EOF'    
    from crewai import Agent, Task, Crew    
    researcher = Agent(role="Researcher", goal="Summarize EEC gate rules",    
                        backstory="Governance analyst", llm="ollama/llama3")    
    task = Task(description="Summarize the mandatory gate", agent=researcher)    
    crew = Crew(agents=[researcher], tasks=[task])    
    print(crew.kickoff())    
    EOF

### 7.7 AutoGen (multi-agent conversation framework — alternative to CrewAI)

pip install pyautogen    
    python3 << 'EOF'    
    import autogen    
    config_list = [{"model": "llama3", "base_url": "http://localhost:11434/v1", "api_key": "ollama"}]    
    assistant = autogen.AssistantAgent("assistant", llm_config={"config_list": config_list})    
    user = autogen.UserProxyAgent("user", code_execution_config=False)    
    user.initiate_chat(assistant, message="Summarize the EEC mandatory gate.")    
    EOF

### 7.8 LangGraph (stateful agent graphs — alternative orchestration)

pip install langgraph

### 7.9 MLflow (model/prompt/agent evaluation registry)

pip install mlflow    
    mlflow server --host 0.0.0.0 --port 5000 &    
         
    python3 << 'EOF'    
    import mlflow    
    mlflow.set_tracking_uri("http://localhost:5000")    
    with mlflow.start_run():    
        mlflow.log_param("model", "llama3")    
        mlflow.log_metric("eval_score", 0.87)    
    EOF

Checkpoint: Ollama and vLLM both respond to a test prompt; a document
embedded and stored in both Qdrant and Milvus is retrievable; CrewAI, AutoGen,
and LangGraph each complete a trivial multi-step task using the local model;
the run is logged in MLflow — with zero calls to any paid API.

## Phase 8 — Layer 4: product & enterprise factory (Weeks 9–11)

Constitution operations: enterprise product factory, DAIOS/DUDOS module
packaging, reusable module/plugin/SDK output.

Full tool list: React, Next.js, FastAPI, NestJS, Docker

### 8.1 React + Next.js (frontend)

npx create-next-app@latest product-shell --typescript --tailwind --app    
    cd product-shell && npm run dev

### 8.2 FastAPI (Python backend — lightweight, AI-friendly)

python3 -m venv product-api && source product-api/bin/activate    
    pip install fastapi uvicorn    
    mkdir product-api-src && cd product-api-src    
    cat > main.py << 'EOF'    
    from fastapi import FastAPI    
    app = FastAPI(title="EEC Product Module")    
         
    @app.get("/health")    
    def health():    
        return {"status": "ok"}    
    EOF    
    uvicorn main:app --reload --port 8001

### 8.3 NestJS (Node.js backend — alternative for teams standardizing on TypeScript end-to-end)

npm install -g @nestjs/cli    
    nest new product-api-nest    
    cd product-api-nest    
    npm run start:dev

### 8.4 Docker packaging (reusable module output)

cat > Dockerfile << 'EOF'    
    FROM python:3.12-slim    
    WORKDIR /app    
    COPY . .    
    RUN pip install fastapi uvicorn    
    CMD ["uvicorn", "main:app", "--host", "0.0.0.0", "--port", "8001"]    
    EOF    
    docker build -t eec/product-module:0.1 .    
    docker run -d -p 8001:8001 eec/product-module:0.1

Checkpoint: both the FastAPI and NestJS backend stubs respond on
/health; the packaged Docker image runs standalone and registers itself in
the Product Registry (Phase 5) on startup; the Next.js frontend calls it
successfully through Kong (Phase 3).

## Phase 9 — Layer 6: dashboards & accountability engine (Weeks 11–13)

Constitution operations: enterprise dashboard constitution (Executive/
Chairman/Risk/AI dashboards), accountability engine.

Full tool list: Grafana, Prometheus, Apache Superset, Loki

### 9.1 Prometheus (metrics collection)

docker run -d --name prometheus -p 9090:9090 prom/prometheus:latest

### 9.2 Grafana (dashboards)

docker run -d --name grafana -p 3000:3000 grafana/grafana:latest    
    # add Prometheus as a data source at http://localhost:3000

### 9.3 Apache Superset (executive/BI dashboards)

docker run -d --name superset -p 8088:8088 apache/superset:latest    
    docker exec -it superset superset fab create-admin \    
      --username admin --firstname Chairman --lastname Office \    
      --email admin@eec.local --password admin    
    docker exec -it superset superset db upgrade    
    docker exec -it superset superset init    
    # connect Superset to the eec_core Postgres database via the UI

### 9.4 Grafana Loki (centralized logs)

docker run -d --name loki -p 3100:3100 grafana/loki:latest    
    # add Loki as a data source in Grafana for log correlation with metrics

Checkpoint: Grafana shows live container/service health from Prometheus
and correlated logs from Loki; Superset shows a live count of registered
products, open decisions, and pending gate approvals pulled directly from
Postgres — no manual data entry.

## Phase 10 — Layer 7: commercialization & marketplace (Weeks 13–14)

Constitution operations: commercialization constitution — pricing,
marketplace listing, revenue dashboard feed.

Full tool list: Medusa.js, Saleor, Metabase

### 10.1 Medusa.js (headless commerce engine)

npx create-medusa-app@latest eec-marketplace    
    cd eec-marketplace && npm run dev

### 10.2 Saleor (alternative — GraphQL-first commerce platform)

git clone https://github.com/saleor/saleor-platform.git    
    cd saleor-platform    
    docker compose up -d    
    # GraphQL API at http://localhost:8000/graphql/

### 10.3 Metabase (revenue reporting)

docker run -d --name metabase -p 3001:3000 metabase/metabase:latest    
    # connect to the marketplace database via the setup wizard

Checkpoint: a test product from the Product Registry can be listed with a
price in both Medusa and Saleor; Metabase shows a revenue dashboard fed live
from the marketplace database.

## Phase 11 — Autonomous governance overlay + full integration (Weeks 14–16)

Constitution operations: enterprise autonomous governance — the
cross-cutting supervisor that continuously checks every layer; final proof of
"one complete governed flow."

Tools used: CrewAI or LangGraph (Phase 7), Kafka or NATS (Phase 3), Ollama
(Phase 7)

pip install crewai kafka-python

# supervisor_agent.py — polls registries and the event bus continuously    
    from kafka import KafkaConsumer    
    import psycopg2    
         
    consumer = KafkaConsumer('eec.events', bootstrap_servers='localhost:9092')    
         
    def check_delays():    
        conn = psycopg2.connect("postgresql://postgres:eec@localhost:5432/eec_core")    
        cur = conn.cursor()    
        cur.execute("SELECT id FROM registry.decision WHERE approved = false")    
        open_items = cur.fetchall()    
        if open_items:    
            print(f"[Autonomous Governance] {len(open_items)} decisions pending approval")    
         
    for message in consumer:    
        check_delays()

Run this as a Kubernetes CronJob (Phase 1's cluster) once stable:

kubectl create cronjob eec-supervisor --image=eec/supervisor:0.1 \    
      --schedule="*/5 * * * *" -- python supervisor_agent.py

Final MVP checkpoint — end-to-end proof, every tool exercised:

1. Request enters through n8n or Camunda (Phase 6).

2. Reuse search runs against Typesense and/or OpenSearch (Phase 6, Phase 2).

3. The OPA gate (Phase 4) approves or rejects it, backed by Keycloak roles (Phase 2).

4. On approval, it's registered in PostgreSQL (Phase 5), files land in
Nextcloud/MinIO, and a Neo4j knowledge-graph node is created.

5. An AI agent (CrewAI/AutoGen/LangGraph on Ollama or vLLM, Phase 7) drafts the
BRD/SRS using retrieval from Qdrant/Milvus — logged in MLflow.

6. The resulting product module (Next.js + FastAPI/NestJS, Phase 8) is
packaged with Docker, scanned by Trivy and OWASP ZAP (Phase 2), given an
SBOM by Syft/CycloneDX (Phase 1), and deployed via ArgoCD (Phase 1) behind
Kong and Keycloak SSO (Phase 3).

7. Status appears automatically on Grafana/Superset/Loki dashboards (Phase 9).

8. It can be listed for commercialization in Medusa or Saleor, with revenue
visible in Metabase (Phase 10).

9. The supervisor agent (Phase 11) flags it if any step stalls, publishing to
Kafka/NATS (Phase 3).

If all nine steps run without manual intervention, the MVP satisfies the
Implementation Directive's definition of done.

## Complete tool inventory by layer

| Layer | Tools (all included, no omissions) |
| --- | --- |
| 9 — Infra/CI-CD | Docker, Kubernetes (k3s or kubeadm), GitLab CE, Gitea, ArgoCD, Terraform, Syft, CycloneDX |
| 8 — Security | Keycloak, HashiCorp Vault, OpenSearch, Trivy, OWASP ZAP |
| 5 — Data/Integration | PostgreSQL, TimescaleDB, Apache Kafka, NATS, Kong Gateway, Keycloak (SSO) |
| 0 — Governance | Open Policy Agent, Gitea/GitLab CE (repo), Keycloak (RBAC) |
| 2 — Knowledge | Nextcloud, Neo4j Community Edition, MinIO, PostgreSQL |
| 1 — Intake/Gate | Camunda 8 Community, n8n, Typesense, OpenSearch |
| 3 — AI/Agentic | Ollama, vLLM, LangChain, LlamaIndex, Qdrant, Milvus, CrewAI, AutoGen, LangGraph, MLflow |
| 4 — Product Factory | React, Next.js, FastAPI, NestJS, Docker |
| 6 — Dashboards | Grafana, Prometheus, Apache Superset, Loki |
| 7 — Commercialization | Medusa.js, Saleor, Metabase |
| Overlay — Autonomous governance | CrewAI/LangGraph, Kafka/NATS, Ollama |

[hardening — post-MVP]: TLS everywhere, Vault raft storage (not dev mode),
Keycloak with a production database, Kafka/NATS multi-broker clustering,
PostgreSQL replication, GitLab CE HA, Kubernetes network policies, image
signing with Cosign alongside Syft/CycloneDX SBOMs.