# Enterprise Engineering Constitution — MVP build sequence (Layer 0 → Layer 9)

This guide sequences the platform build in dependency order, not layer-number order.
Infrastructure and security must exist before anything else can run, so the actual
build order is: 9 → 8 → 5 → 0 → 2 → 1 → 3 → 4 → 6 → 7, with a final integration
pass that proves the full governed flow end-to-end (per the DAIOS Implementation
Directive's "prove one complete flow before scaling" rule). Each phase below states
which constitutional layer(s) it satisfies. All tools are free and open-source —
no paid APIs anywhere.

Target: a working MVP in 16 weeks, matching the cadence in your
16-WEEK MVP EXECUTION PLAN. Team can compress this for a proof-of-concept in
4–6 weeks by skipping the hardening steps marked [hardening].

## Phase 0 — Local dev environment (Week 0, before Week 1)

Purpose: one shared baseline so every engineer runs the identical stack.

Tools: Docker, Docker Compose, Git, make

# install docker + compose plugin (Ubuntu/Debian)    
    sudo apt update && sudo apt install -y docker.io docker-compose-plugin git make    
         
    # verify    
    docker --version && docker compose version    
         
    # create the platform monorepo skeleton    
    mkdir eec-platform && cd eec-platform    
    git init    
    mkdir -p infra governance registries ai gateway product dashboards commerce docs

Create one docker-compose.yml at the repo root; every phase below appends
services to it rather than starting isolated stacks — this keeps networking
simple (all services share the eec-net bridge network).

# docker-compose.yml (root — add services in each phase)    
    version: "3.9"    
    networks:    
      eec-net:    
        driver: bridge

Checkpoint: docker compose config parses with no errors.

## Phase 1 — Layer 9: CI/CD & infrastructure foundation (Weeks 1–2)

Constitution operations covered: deployment sequencing, environment matrix,
IaC, rollback strategy.

Tools: k3s (lightweight Kubernetes for MVP), Terraform, GitLab CE (or Gitea for a
lighter start), ArgoCD

# 1. stand up a single-node k3s cluster (MVP-sized; swap for full k8s later)    
    curl -sfL https://get.k3s.io | sh -    
    sudo k3s kubectl get nodes    
         
    # 2. install GitLab CE for source control + CI/CD (or Gitea if resources are limited)    
    docker run -d --name gitlab \    
      --hostname gitlab.local \    
      -p 8929:80 -p 2224:22 \    
      -v gitlab_config:/etc/gitlab -v gitlab_data:/var/opt/gitlab \    
      gitlab/gitlab-ce:latest    
         
    # 3. install Terraform and initialise the infra-as-code module    
    curl -fsSL https://apt.releases.hashicorp.com/gpg | sudo apt-key add -    
    sudo apt install terraform    
    cd infra && terraform init    
         
    # 4. install ArgoCD into the cluster for GitOps deployment    
    kubectl create namespace argocd    
    kubectl apply -n argocd -f https://raw.githubusercontent.com/argoproj/argo-cd/stable/manifests/install.yaml

Checkpoint: kubectl get pods -n argocd shows all pods Running; a "hello
world" deployment pushed to GitLab CE auto-syncs into the cluster via ArgoCD.

## Phase 2 — Layer 8: security, identity & compliance (Weeks 2–3)

Constitution operations covered: deployment prohibition until security/AI
sign-off exists; evidence register; IAM foundation for every later layer.

Tools: Keycloak (IAM/SSO), HashiCorp Vault OSS (secrets), OpenSearch (audit log)

# Keycloak — add to docker-compose.yml, then:    
    docker compose up -d keycloak    
    # create the enterprise realm + admin role    
    docker exec -it keycloak /opt/keycloak/bin/kcadm.sh config credentials \    
      --server http://localhost:8080 --realm master --user admin --password admin    
    docker exec -it keycloak /opt/keycloak/bin/kcadm.sh create realms \    
      -s realm=eec -s enabled=true    
         
    # Vault (dev mode for MVP; use raft storage + TLS before production)    
    docker run -d --name vault -p 8200:8200 \    
      -e 'VAULT_DEV_ROOT_TOKEN_ID=root' hashicorp/vault:latest    
         
    export VAULT_ADDR=http://127.0.0.1:8200    
    export VAULT_TOKEN=root    
    vault secrets enable -path=eec kv-v2    
         
    # OpenSearch for audit logging    
    docker run -d --name opensearch -p 9200:9200 \    
      -e "discovery.type=single-node" opensearchproject/opensearch:latest

Checkpoint: a test user can log in via Keycloak SSO; a secret written to
Vault (vault kv put eec/test key=value) is retrievable; an audit event lands
in OpenSearch.

## Phase 3 — Layer 5: data & integration backbone (Weeks 3–4)

Constitution operations covered: integration priority order (API → Event
Bus → Webhook → Plugin → SSO), ERD/data model standards, tenant boundary.

Tools: PostgreSQL, Kafka (or Redpanda — Kafka-compatible, lighter for MVP),
Kong Gateway (OSS)

# PostgreSQL    
    docker run -d --name postgres -e POSTGRES_PASSWORD=eec \    
      -e POSTGRES_DB=eec_core -p 5432:5432 postgres:16    
         
    # Redpanda (Kafka API-compatible event bus — single binary, MVP-friendly)    
    docker run -d --name redpanda -p 9092:9092 \    
      docker.redpanda.com/redpandadata/redpanda:latest \    
      redpanda start --smp 1 --memory 1G --overprovisioned --node-id 0 \    
      --kafka-addr PLAINTEXT://0.0.0.0:9092    
         
    # Kong Gateway (OSS) — API gateway in DB-less declarative mode for MVP    
    docker run -d --name kong --network eec-net \    
      -e "KONG_DATABASE=off" -e "KONG_DECLARATIVE_CONFIG=/kong.yml" \    
      -v $(pwd)/gateway/kong.yml:/kong.yml \    
      -p 8000:8000 -p 8443:8443 kong:latest

Checkpoint: a topic created in Redpanda (rpk topic create eec.events)
receives and delivers a test message; Kong routes a test request to a stub
service.

## Phase 4 — Layer 0: governance & constitution as code (Weeks 4–5)

Constitution operations covered: master constitutional hierarchy, conflict
rule, DAIOS/DUDOS boundary rule, mandatory gate — encoded as enforceable policy,
not a PDF.

Tools: Open Policy Agent (OPA), Git repo (in GitLab CE from Phase 1)

# run OPA as a policy server    
    docker run -d --name opa -p 8181:8181 openpolicyagent/opa:latest \    
      run --server --addr :8181    
         
    # write the first constitutional rule (example: no product without a DAD)    
    mkdir -p governance/policies    
    cat > governance/policies/gate.rego << 'EOF'    
    package eec.gate    
         
    default allow = false    
         
    allow {    
      input.has_product_registration == true    
      input.has_dad == true    
      input.has_mpif == true    
      input.reuse_search_completed == true    
    }    
    EOF    
         
    # push the policy to OPA    
    curl -X PUT --data-binary @governance/policies/gate.rego \    
      http://localhost:8181/v1/policies/gate    
         
    # test it    
    curl -X POST http://localhost:8181/v1/data/eec/gate/allow \    
      -d '{"input":{"has_product_registration":true,"has_dad":true,"has_mpif":true,"reuse_search_completed":true}}'

Checkpoint: any downstream service call to /v1/data/eec/gate/allow
returns false unless all constitutional preconditions are met — the gate is
now a live API, not a document.

## Phase 5 — Layer 2: knowledge, prompt, agent & decision registries (Weeks 5–7)

Constitution operations covered: enterprise knowledge lifecycle, prompt/
agent/decision constitutions, project digital twin.

Tools: Nextcloud (Drive replacement), Neo4j Community Edition (knowledge
graph), MinIO (object storage), PostgreSQL schemas for registries

# Nextcloud    
    docker run -d --name nextcloud -p 8081:80 nextcloud:latest    
         
    # Neo4j    
    docker run -d --name neo4j -p 7474:7474 -p 7687:7687 \    
      -e NEO4J_AUTH=neo4j/eecgraph neo4j:community    
         
    # MinIO    
    docker run -d --name minio -p 9000:9000 -p 9001:9001 \    
      -e MINIO_ROOT_USER=eec -e MINIO_ROOT_PASSWORD=eecsecret \    
      minio/minio server /data --console-address ":9001"    
         
    # create registry schemas in Postgres    
    psql "postgresql://postgres:eec@localhost:5432/eec_core" << 'EOF'    
    CREATE SCHEMA registry;    
    CREATE TABLE registry.prompt (    
      id UUID PRIMARY KEY, owner TEXT, purpose TEXT, version TEXT,    
      risk TEXT, status TEXT, created_at TIMESTAMPTZ DEFAULT now());    
    CREATE TABLE registry.agent (    
      id UUID PRIMARY KEY, owner TEXT, permissions JSONB, budget NUMERIC,    
      status TEXT, created_at TIMESTAMPTZ DEFAULT now());    
    CREATE TABLE registry.decision (    
      id UUID PRIMARY KEY, evidence TEXT, owner TEXT, impact TEXT,    
      rollback_plan TEXT, approved BOOLEAN DEFAULT false);    
    EOF

Checkpoint: a test prompt, agent, and decision record can be inserted and
queried; a document uploaded to Nextcloud gets a corresponding node created in
Neo4j linking it to a project.

## Phase 6 — Layer 1: intake & mandatory enterprise gate (Weeks 7–8)

Constitution operations covered: single front-door intake, reuse search,
gate sequence enforcement (calls the OPA policy from Phase 4).

Tools: n8n (workflow automation) or Camunda 8 Community (BPMN), Typesense
or OpenSearch (reuse search — reuse the OpenSearch instance from Phase 2)

# n8n — visual workflow builder for the intake form + gate sequence    
    docker run -d --name n8n -p 5678:5678 \    
      -e N8N_BASIC_AUTH_ACTIVE=true \    
      -e N8N_BASIC_AUTH_USER=admin -e N8N_BASIC_AUTH_PASSWORD=eecadmin \    
      n8nio/n8n:latest    
         
    # Typesense for fast reuse/duplicate search over the registries    
    docker run -d --name typesense -p 8108:8108 \    
      -v typesense-data:/data \    
      typesense/typesense:latest \    
      --data-dir /data --api-key=eecsearchkey --enable-cors

In n8n, build one workflow: Webhook (intake form) → HTTP Request (Typesense
reuse search) → HTTP Request (OPA gate check) → If (allow=true) → Postgres
Insert (Product Registry) → else → Respond (rejected, reason).

Checkpoint: submitting a test intake form via the n8n webhook either
creates a registered product (gate passed) or is rejected with a reason (gate
failed) — this is the first end-to-end governed flow.

## Phase 7 — Layer 3: AI & agentic engineering (Weeks 8–10)

Constitution operations covered: AI/model/agent/vector/RAG/evaluation/
safety registries — all self-hosted, zero paid inference.

Tools: Ollama, Qdrant (vector DB), LangChain + LlamaIndex, CrewAI or
LangGraph (agents), MLflow (model/eval registry)

# Ollama — serves open-weight models locally    
    curl -fsSL https://ollama.com/install.sh | sh    
    ollama pull llama3    
    ollama pull mistral    
    ollama serve &        # exposes http://localhost:11434    
         
    # Qdrant vector database    
    docker run -d --name qdrant -p 6333:6333 qdrant/qdrant:latest    
         
    # Python environment for orchestration and agents    
    python3 -m venv .venv && source .venv/bin/activate    
    pip install langchain langchain-community llama-index crewai mlflow qdrant-client    
         
    # quick smoke test — call the local model, no external API key needed    
    curl http://localhost:11434/api/generate -d '{    
      "model": "llama3",    
      "prompt": "Summarize the EEC mandatory gate in one sentence."    
    }'    
         
    # start MLflow to track prompt/agent evaluations    
    mlflow server --host 0.0.0.0 --port 5000

Checkpoint: a LangChain script embeds a test document into Qdrant, retrieves
it via a RAG query answered by the local Llama 3 model, and logs the evaluation
run to MLflow — with zero calls to any paid API.

## Phase 8 — Layer 4: product & enterprise factory (Weeks 9–11, overlaps Phase 7)

Constitution operations covered: enterprise product factory, DAIOS/DUDOS
module packaging, reusable module/plugin/SDK output.

Tools: Next.js (frontend), FastAPI (backend), Docker (packaging)

# scaffold the first product module frontend    
    npx create-next-app@latest product-shell --typescript --tailwind --app    
         
    # scaffold the backend service    
    python3 -m venv product-api && source product-api/bin/activate    
    pip install fastapi uvicorn    
    mkdir product-api-src && cd product-api-src    
    cat > main.py << 'EOF'    
    from fastapi import FastAPI    
    app = FastAPI(title="EEC Product Module")    
         
    @app.get("/health")    
    def health():    
        return {"status": "ok"}    
    EOF    
    uvicorn main:app --reload --port 8001    
         
    # package as a reusable Docker image    
    cat > Dockerfile << 'EOF'    
    FROM python:3.12-slim    
    WORKDIR /app    
    COPY . .    
    RUN pip install fastapi uvicorn    
    CMD ["uvicorn", "main:app", "--host", "0.0.0.0", "--port", "8001"]    
    EOF    
    docker build -t eec/product-module:0.1 .

Checkpoint: the packaged product image runs standalone, registers itself
in the Product Registry (Phase 5) via an API call on startup, and is reachable
through Kong Gateway (Phase 3).

## Phase 9 — Layer 6: dashboards & accountability engine (Weeks 11–13)

Constitution operations covered: enterprise dashboard constitution
(Executive/Chairman/Risk/AI dashboards), accountability engine, autonomous
governance overlay.

Tools: Prometheus, Grafana, Apache Superset, Grafana Loki

# Prometheus + Grafana    
    docker run -d --name prometheus -p 9090:9090 prom/prometheus:latest    
    docker run -d --name grafana -p 3000:3000 grafana/grafana:latest    
         
    # Superset for executive/BI dashboards    
    docker run -d --name superset -p 8088:8088 apache/superset:latest    
    docker exec -it superset superset fab create-admin \    
      --username admin --firstname Chairman --lastname Office \    
      --email admin@eec.local --password admin    
    docker exec -it superset superset db upgrade    
    docker exec -it superset superset init    
         
    # Loki for centralized logs (pairs with Grafana)    
    docker run -d --name loki -p 3100:3100 grafana/loki:latest

Connect Grafana to Prometheus (metrics) and Loki (logs); connect Superset
directly to the Postgres registries for the Chairman/Product/Risk dashboards.

Checkpoint: Grafana shows live container/service health; Superset shows a
live count of registered products, open decisions, and pending gate approvals
pulled directly from Postgres — with no manual data entry.

## Phase 10 — Layer 7: commercialization & marketplace (Weeks 13–14)

Constitution operations covered: commercialization constitution — pricing,
marketplace listing, revenue dashboard feed.

Tools: Medusa.js (open-source commerce engine), Metabase (revenue reporting)

npx create-medusa-app@latest eec-marketplace    
    cd eec-marketplace && npm run dev    
         
    docker run -d --name metabase -p 3001:3000 metabase/metabase:latest

Checkpoint: a test product from the Product Registry can be listed with a
price in Medusa; Metabase shows a revenue dashboard fed from the marketplace
database.

## Phase 11 — Autonomous governance overlay + full integration (Weeks 14–16)

Constitution operations covered: enterprise autonomous governance — the
cross-cutting supervisor that continuously checks every layer instead of
waiting for a human report; final proof of "one complete governed flow."

Tools: CrewAI (or LangGraph) supervisor agent, Kafka/Redpanda consumer,
Ollama

pip install crewai kafka-python

# supervisor_agent.py — polls registries and Kafka events every N minutes    
    from kafka import KafkaConsumer    
    import psycopg2, json    
         
    consumer = KafkaConsumer('eec.events', bootstrap_servers='localhost:9092')    
         
    def check_delays():    
        conn = psycopg2.connect("postgresql://postgres:eec@localhost:5432/eec_core")    
        cur = conn.cursor()    
        cur.execute("SELECT id FROM registry.decision WHERE approved = false")    
        open_items = cur.fetchall()    
        if open_items:    
            print(f"[Autonomous Governance] {len(open_items)} decisions pending approval")    
         
    for message in consumer:    
        check_delays()

Run this as a scheduled Kubernetes CronJob (Phase 1's k3s cluster) rather than
a manual script once it's stable.

Final MVP checkpoint — end-to-end proof:

1. A request enters through the n8n intake form (Phase 6).

2. Reuse search runs against Typesense (Phase 6).

3. The OPA gate (Phase 4) approves or rejects it.

4. On approval, it's registered in Postgres (Phase 5) and a Neo4j knowledge
node is created.

5. An AI agent (Phase 7) assists drafting the BRD/SRS using the local Llama 3
model — logged in MLflow.

6. The resulting product module (Phase 8) is packaged, deployed via ArgoCD
(Phase 1), and secured behind Keycloak/Kong (Phases 2–3).

7. Its status appears automatically on the Grafana/Superset dashboards
(Phase 9) — no manual report.

8. It can be listed for commercialization in Medusa (Phase 10).

9. The supervisor agent (Phase 11) flags it if any step stalls.

If all nine steps run without manual intervention, the MVP satisfies the
Implementation Directive's definition of done: one complete, governed,
measurable flow — proven before scaling to further modules.

## Summary table

| Phase | Weeks | Layer(s) | Core tools |
| --- | --- | --- | --- |
| 0 | 0 | — | Docker, Compose, Git |
| 1 | 1–2 | 9 | k3s, GitLab CE, Terraform, ArgoCD |
| 2 | 2–3 | 8 | Keycloak, Vault, OpenSearch |
| 3 | 3–4 | 5 | PostgreSQL, Redpanda, Kong |
| 4 | 4–5 | 0 | Open Policy Agent, Git |
| 5 | 5–7 | 2 | Nextcloud, Neo4j, MinIO, PostgreSQL |
| 6 | 7–8 | 1 | n8n, Typesense/OpenSearch |
| 7 | 8–10 | 3 | Ollama, Qdrant, LangChain, CrewAI, MLflow |
| 8 | 9–11 | 4 | Next.js, FastAPI, Docker |
| 9 | 11–13 | 6 | Prometheus, Grafana, Superset, Loki |
| 10 | 13–14 | 7 | Medusa.js, Metabase |
| 11 | 14–16 | overlay | CrewAI/LangGraph supervisor, Kafka |

[hardening] items to add after MVP proof, before scaling: TLS everywhere,
Vault raft storage (not dev mode), Keycloak production database, Kafka/Redpanda
multi-broker cluster, Postgres replication, GitLab CE HA, network policies in
Kubernetes, SBOM generation (Syft) and image signing (Cosign) in the CI pipeline.